Solar Commitment Development Timeline

|  | Status | EHS Committee Responsibilities | Advisory Group Responsibilities | Target Completion Date |
| --- | --- | --- | --- | --- |
| Phase I |  |  |  |  |
| Key Performance Indicators | In-progress | Send to AG for review by Aug. 2012 | Finalize at Sept. 2012 meeting | Sept. 2012; EHS Co. approval by Sept. 26, 2012 |
| Reporting Requirements & Procedures - Annual survey - Documentation of achievements - Frequency of evaluation - Rating/evaluation | In-progress | Send to AG for review by Aug. 2012 | Finalize at Sept. 2012 meeting | Sept. 2012; EHS Co. approval by Sept. 26, 2012 |
| Phase II |  |  |  |  |
| Website Content | First stage complete; Second stage in-progress | Review web content | None | - First stage: Sept. 2012 - Second stage Jan. 2013 |
| Introductory webinars for prospective & new participants |  | Review webinar content | None | Jan. 2013 |
| Communication Materials - materials for corporate leadership - materials for Participant supply managers - materials for suppliers |  | Send to AG for review by Dec. 2012 | Finalize at Jan. 2013 call | Jan. 2013 |
| Phase III |  |  |  |  |
| Guidelines for Expected Implementation - Company Commitment - Management Accountability & Responsibility - Legal & Customer Requirements - Training Managers & Workers - Worker Feedback and Participation - Corrective Action Process - Documentation & Records |  | Send to AG for review by April 2013 | Finalize at May 2013 call | May 2013 |
| Guidelines for Expected Audits & Self-Assessments - Risk Assessment & Risk Management - Improvement Objectives: evaluation of “continuous improvement” - Audits and Assessments |  | Send to AG for review by Sept. 2013, Dec. 2013 | Review at Oct. 2013 meeting; Finalize at Jan. 2014 call | Jan. 2014 |
| Guidelines for Expected Communication: implementing transparency |  | Send to AG for review by Sept. 2013, Dec. 2013 | Review at Oct. 2013 meeting; Finalize at Jan. 2014 call | Jan. 2014 |
| Phase IV |  |  |  |  |
| Termination Policy: process to remove non-compliant Participants |  | Send to AG for review by April 2014 | Finalize at May 2014 call | May 2014 |
| Solar Commitment Review Policy: process for program review and development |  | Send to AG for review by Sept. 2014 | Finalize at Oct. 2014 meeting | Oct. 2014 |

Meeting Schedule

July 2012 – Introductory call

September 2012 – meeting at SPI (Orlando)

January 2013 – conference call

May 2013 – conference call

October 2013 – meeting at SPI (Chicago)

January 2014 – conference call

May 2014 – conference call

October 2014 – meeting at SPI (Vegas)

January 2015 – conference call

May 2015 – conference call

October 2015 – meeting at SPI (TBD)